## Slide 1: Session 5 Test Management(K3)
By: Madhuri Chimanpure.

## Slide 2: Test Management
Session coverage
Test organization (K2)
Test planning and estimation (K2)
Test progress monitoring and control (K2)
Configuration management (K2)
Risk and testing (K2)
Incident Management (K3)
Notes: Success of a test involves a lot of management activities too like planning, organising, execution, controlling and closing the testing engagement. This session aims at covering these activities which are included in the test management process. The activities covered in session are as follows :
Test organization
Planning a test and estimating for the same
Monitoring the progress of testing and control activities
Configuration management with respect to testing
Risk management in testing
Incident management

## Slide 3: Test Management
Session coverage
Test organization (K2)
Test planning and estimation (K2)
Test progress monitoring and control (K2)
Configuration management (K2)
Risk and testing (K2)
Incident Management (K3)

## Slide 4: Test organization (Options for Independence)
Independent testers
(within the development teams)
Independent test team or group within the organization
(reporting to project management or executive management)
  Independent test specialists
  (for specific test targets such as usability testers, security testers or certification testers)
  Independent testers
  (from the business organization
  user community and IT)
Independent testers outsourced
(or external to the organization)
Notes: Test Organization
The effectiveness of finding defects by testing and reviews can be improved by using independent
testers.
Options for independence are:
  Independent testers within the development teams.
  Independent test team or group within the organization, reporting to project management or executive management.
  Independent testers from the business organization, user community and IT.
  Independent test specialists for specific test targets such as usability testers, security testers or certification testers (who certify a software product against standards and regulations).
  Independent testers outsourced or external to the organization.

## Slide 5: Test organization
Complex or safety critical projects should have multiple levels of testing, with some or all of the levels done by independent testers
Development staff can also participate in testing
Independent testers may have the authority to require and define test processes and rules
Testers can take on process-related roles only in the presence of a clear management mandate to do so
Notes: Test Organization
The effectiveness of finding defects by testing and reviews can be improved by using independent
testers.
Options for independence are:
  Independent testers within the development teams.
  Independent test team or group within the organization, reporting to project management or executive management.
  Independent testers from the business organization, user community and IT.
  Independent test specialists for specific test targets such as usability testers, security testers or certification testers (who certify a software product against standards and regulations).
  Independent testers outsourced or external to the organization.

## Slide 6: Benefits and drawbacks of independence
Benefits
  Unbiased and a different view
  Verify assumptions during specification and implementation of the system
Drawbacks
  Isolation from the development team
  Bottleneck as the last checkpoint
  Developers lose a sense of responsibility for quality
Notes: Test Organization
The effectiveness of finding defects by testing and reviews can be improved by using independent
testers.
Options for independence are:
  Independent testers within the development teams.
  Independent test team or group within the organization, reporting to project management or executive management.
  Independent testers from the business organization, user community and IT.
  Independent test specialists for specific test targets such as usability testers, security testers or certification testers (who certify a software product against standards and regulations).
  Independent testers outsourced or external to the organization.

## Slide 7: Common practices
Testing Level | Tester
Unit/Component | Programmers( or buddy)
Integration | Independent testers from same organization
System Testing | Independent testing team
Acceptance Testing | Business experts and users
Operational Acceptance Testing | Operators

## Slide 8: Tasks of a test leader
Test strategy and test policy creation/review
Test planning and test estimation
Deciding the test approach
Coordination
Scheduling
Acquiring resources
Monitoring the progress and controlling
Managing the configuration of test ware
Incident management
Summarizing the testing activities
Notes: Creating and/or reviewing test strategy and test policy for the organization
Test planning and test estimation for the project
Deciding the test approach eg automated or manual, if automated – which tools, etc
Coordinating for tool selection, implementation and training
Scheduling testing activities
Acquiring resources for testing
Monitoring the progress and controlling the testing activities
Managing the configuration of test ware
Incident management
Summarizing the testing activities periodically

## Slide 9: Who can be a test leader ?
The Project Manager or QA Manager or Development Manager can be a Test Leader for small and simple projects
Large / complex projects will have a separate Test Leader helped by a team

## Slide 10: Who is a Tester
Person who specializes in
  test analysis
  test design
  specific test types
  test automation
Keeps in view the test level and the risks related to the product and the project
Notes: Tester
To test Depending on the test level and the risks related to the product and the project, different people may take over the role of tester, keeping some degree of independence.

## Slide 11: Tasks of the tester
Contribute to test plans
Create and/or review test specifications
Set up the test environment and test data
Check for testability
Implement tests
Evaluate the results and document the deviations
Use test administration or test management tools, test monitoring tools and Test Execution Tools as required
Notes: Review and contribute to test plans
Create and/or review test specifications
Set up the test environment and test data
Check for testability of the build
Implement tests on all test levels, execute and log the tests
Evaluate the results and document the deviations
Use test administration or test management tools, test monitoring tools and Test Execution Tools as required

## Slide 12: Test Management
Session coverage
Test organization (K2)
Test planning and estimation (K2)
Test progress monitoring and control (K2)
Configuration management (K2)
Risk and testing (K2)
Incident Management (K3)

## Slide 13: Test Planning
Defining testing objective and scope
Identifying risks and constraints
Defining test policy and/or the test strategy
Deciding test approach (techniques, test items, coverage, identifying and interfacing)
Defining entry and exit criteria for testing
Identifying teams and skills involved in testing
Identifying test resources (E.g. people, test environment, hardware, software, etc).
Estimating the testing efforts
Scheduling testing activities/tasks
Defining metrics for measuring progress
Laying down the test procedures
Notes: Determining the scope and the objectives of testing. Eg Testing till unit testing only or Testing till acceptance testing etc. Objective could be leakage to end customer to be less than x% etc.
Determining the risks and constraints Eg system to be tested is developed in a crashed timescale, system to be tested is too complex or new domain etc
Examples of test strategy would be that the system to be run on a model office 3 months before going live, etc.
Determining the test approach (techniques, test items, coverage, identifying and interfacing
the teams involved in testing, testware). Eg test approach would be manual testing for component testing, automating regression testing, involving domain experts to create test specs, etc.
Example of entry criteria would be . There should be no fatal defects when the code is released for integration testing.. Examples of exit criteria follow in next slides.
Determining the required test resources (e.g. people, test environment, PCs).
The approaches for estimation are explained further in this presentation.
All the tasks for testing are scheduled so that the progress can be tracked.
Examples of metrics are also explained further in the presentation.
Test Procedures guide the testing process. There is a need for continuous improvement of these procedures over a period of time.

## Slide 14: Examples of exit criteria
Thoroughness measures, such as coverage of code, functionality or risk
Estimates of defect density or reliability measures.
Cost
Residual risks, such as defects not fixed or lack of test coverage in certain areas
Schedules such as those based on time to market

## Slide 15: Test estimation approaches
Two approaches for the estimation of test effort :
  Based on past projects data
  Based on owners of the tasks or experts in the field

## Slide 16: Testing effort
Testing effort
HIGH
LOW
Unclear test specs
large and complex system
unstable tools – techniques – process
large number of defects
time pressure
unskilled team members
Clear test specs
small and simple system
stable tools – techniques – process
less number of defects
less time pressure
skilled team members
Notes: Supplementary Material required here

## Slide 17: Test approaches (test strategies)
Based on Time :
  Preventive approaches, where tests are designed as early as possible
  Reactive approaches, where test design comes after the software or system has been produced
Notes: One way to classify test approaches or strategies is based on the point in time at which the bulk of the test design work is begun
Analytical approaches, such as risk-based testing where testing is directed to areas of greatest risk.
Model-based approaches, such as stochastic testing using statistical information about failure rates (such as reliability growth models) or usage (such as operational profiles).
Methodical approaches, such as failure based (including error guessing and defect-attacks), check-list based, and quality characteristic based.
Process- or standard-compliant approaches, such as those specified by industry-specific standards or the various agile methodologies.
Dynamic and heuristic approaches, such as exploratory testing where testing is more reactive to events than pre-planned, and where execution and evaluation are concurrent tasks.
Consultative approaches, such as those where test coverage is driven primarily by the advice and guidance of technology and/or business domain experts outside the test team.
Regression-averse approaches, such as those that include reuse of existing test material, extensive automation of functional regression tests, and standard test suites.
Different approaches may be combined, for example, a risk-based dynamic approach.

## Slide 18: Test approaches (test strategies)
Other Approaches :
  Analytical approaches
  Model-based approaches
  Methodical approaches
  Process-or standard-compliant approaches
  Dynamic and heuristic approaches
  Consultative approaches
  Regression-averse approaches
  Different approaches may be combined
Notes: One way to classify test approaches or strategies is based on the point in time at which the bulk of the test design work is begun
Analytical approaches, such as risk-based testing where testing is directed to areas of greatest risk.
Model-based approaches, such as stochastic testing using statistical information about failure rates (such as reliability growth models) or usage (such as operational profiles).
Methodical approaches, such as failure based (including error guessing and defect-attacks), check-list based, and quality characteristic based.
Process- or standard-compliant approaches, such as those specified by industry-specific standards or the various agile methodologies.
Dynamic and heuristic approaches, such as exploratory testing where testing is more reactive to events than pre-planned, and where execution and evaluation are concurrent tasks.
Consultative approaches, such as those where test coverage is driven primarily by the advice and guidance of technology and/or business domain experts outside the test team.
Regression-averse approaches, such as those that include reuse of existing test material, extensive automation of functional regression tests, and standard test suites.
Different approaches may be combined, for example, a risk-based dynamic approach.

## Slide 19: Basis for selecting a test approach
Risk of failure of the project, hazards to the product and risks of product failure to humans, the environment and the company
Skills and experience of the people in the proposed techniques, tools and methods
The objective of the testing endeavor and the mission of the testing team
Regulatory aspects, such as external and internal regulations for the development process
The nature of the product and the business
Notes: Eg for point 1 above is if the product under test is highly complex and belonging to a special domain, then the approach chosen would be to involve domain experts right at the beginning of the testing phase.
Eg for point 2 above is that a test leader would decide on not going for automation if he/she does not have the required skills in the test team and if it is not feasible to acquire these skills due to project schedules then he/she would decide to opt for manual testing.

## Slide 20: Test Management
Session coverage
Test organization (K2)
Test planning and estimation (K2)
Test progress monitoring and control (K2)
Configuration management (K2)
Risk and testing (K2)
Incident Management (K3)

## Slide 21: Test progress monitoring
Measures the actual progress against the milestones
Gives feedback and visibility about test activities
Metrics may be used for measuring progress
Manual or Automated data collection

## Slide 22: Examples of Test metrics
Percentage of test case preparation
Percentage of test environment preparation
Percentage of Test case execution
Number of defects detected
Test coverage of requirements, risks or code
Subjective confidence of testers in the product
Dates of test milestones
Testing costs, including the cost compared to the benefit of finding the next defect or to run the next test
Notes: Common test metrics
  Percentage of work done in test case preparation (or percentage of planned test cases prepared)
  Percentage of work done in test environment preparation
  Test case execution (e.g. number of test cases run/not run, and test cases passed/failed)
  Defect information (e.g. defect density, defects found and fixed, failure rate, and retest results)
  Test coverage of requirements, risks or code
  Subjective confidence of testers in the product
  Dates of test milestones
  Testing costs, including the cost compared to the benefit of finding the next defect or to run the next test

## Slide 23: Test Reporting
Test Summary Reporting means reporting on what happened during the period of testing
Sample contents of a test report :
  Analyzed information and metrics collected
  Assessment of defects remaining
  economic benefit of continued testing
  outstanding risks
  level of confidence in tested software
  recommendations and decisions about future actions
The outline of a test summary report is given in ‘Standard for Software Test Documentation’ (IEEE 829)
Notes: Test reporting is concerned with summarizing information about the testing endeavour, including:
What happened during a period of testing, such as dates when exit criteria were met.
Analyzed information and metrics to support recommendations and decisions about future actions, such as an assessment of defects remaining, the economic benefit of continued testing, outstanding risks, and the level of confidence in tested software.
The outline of a test summary report is given in ‘Standard for Software Test Documentation’ (IEEE 829). It should include the following :
  Purpose.
  Outline.
    Test-Summary-Report Identifier.
    Summary.
    Variances.
    Comprehensiveness Assessment.
    Summary of Results.
    Evaluation.
    Summary of Activities.
    Approvals.

## Slide 24: Test control
Test control means any guiding or corrective actions taken as a result of information and metrics gathered and reported
Actions may cover any test activity and may affect any other software life cycle activity or task

## Slide 25: Examples of test control actions
Re-prioritize tests when an identified risk occurs (e.g. software delivered late)
Change the test schedule due to availability of a test environment
Set an entry criterion requiring fixes to have been retested by a developer before accepting them into a build

## Slide 26: Test Management
Session coverage
Test organization (K2)
Test planning and estimation (K2)
Test progress monitoring and control (K2)
Configuration management (K2)
Risk and testing (K2)
Incident Management (K3)

## Slide 27: Configuration management
Configuration management is :
Identifying and defining Configuration Items (CI)
Controlling the release and changes to CI
Recording and reporting the status of CI
Verifying the completeness and correctness of CI
Purpose:
To establish and maintain the integrity of the products
(components, data and documentation) of the software
or system through the project and product lifecycle
release
Notes: This definition neatly breaks down configuration management into four key areas:
  configuration identification;
  configuration control;
  configuration status accounting; and
  configuration audit.
  This is definition of configuration management in general. The future slides will focus on config mgt in testing.

## Slide 28: Configuration management in testing
Configuration Items of testing include :
        Test plans
        Test specifications
        Test data and test harness
        Test results
Is maintaining integrity and traceability of the test ware
Is the responsibility of the system development team
The system release documentation includes the details on the version number of release and changes made to the release when the system is released for testing

## Slide 29: Test Management
Session coverage
Test organization (K2)
Test planning and estimation (K2)
Test progress monitoring and control (K2)
Configuration management (K2)
Risk and testing (K2)
Incident Management (K3)

## Slide 30: Risks and testing
Risk is defined as
  Chance of an event
  Hazard
  Threat or situation occurring and its undesirable consequences
  A potential problem
The level of risk will be determined by
  likelihood of an adverse event happening
  impact (the harm resulting from that event)
Notes: Eg of risk skilled resources not being available, h/w failure, delays in project schedules, etc

## Slide 31: Risk management
Risk management is :
  To assess what can go wrong (risks)
  To determine what risks are important to deal with
  To implement actions to deal with those risks
Testing also supports risk management. How ?
By identifying new risks, thus lowering uncertainty about risks

## Slide 32: Risks types
Project risks
  The risks that surround the project’s capability to deliver its objectives
Product risks
  Potential failure areas (adverse future events or hazards) in the software or system, as they are a risk to the quality of the product

## Slide 33: Project risks
Supplier issues
  Failure of a third party
  Contractual issues
Organizational factors
  Skill and staff shortages
  Personal and training issue
  Political issues
    Communication problems
    Failure to follow up
  Improper attitude toward or expectations of testing
Technical issues
  Problems in requirement definition
  Feasibility of meeting requirements
  Quality of the design, code and tests

## Slide 34: Product risks
  Error-prone software delivered
  The potential that the software/hardware could cause harm to an individual or company
  Poor software characteristics
  Software that does not perform its intended functions
Notes: Product Risks
Error-prone software delivered.
The potential that the software/hardware could cause harm to an individual or company.
Poor software characteristics (e.g. functionality, security, reliability, usability and performance).
Software that does not perform its intended functions.
Examples:
Product Risks:
The Venus probe is one of the earliest recorded defects that caused catastrophe in space exploration. The bug is shrouded in folklore but the clearest exposition occurs in http://catless.ncl.ac.uk/Risks/5.66.html. In principle, a misplaced comma (or hyphen) caused the 1962 Venus probe (Mariner I) to self-destruct four minutes after launch, costing a reported $18.5m.
The more recent Ariane 5 failure is more reliably analysed at: http://www.esa.int/export/esaCP/Pr_33_1996_p_EN.html. In this case, the rocket self-destructed because of a defect in software that, essentially, was only required before the launch. The rocket was launched successfully, but the software that initialized the inertial reference system on the ground and applied a 'realignment correction after launch' failed and shut down, causing the in-flight inertial reference system to shutdown also. Within 40 seconds of launch, the rocket self-destructed due to a defect in software that only had a purpose in Ariane 4, but was redundant and unused in Ariane 5. The $55m satellite and the rocket itself were lost.

## Slide 35: How does testing help risk control ?
  Testing as a risk-control activity provides feedback about the residual risk by measuring the effectiveness of critical defect removal and of contingency plans

## Slide 36: Risk based testing
  Risk based approach to testing provides proactive opportunities to reduce the levels of product risk, starting in the initial stages of a project
Risk identification guides in the test planning, specification, preparation and execution of tests like :
  What test techniques to be employed ?
  How much to test ?
  Whether any non-testing activities to be done ?
  What to test first ?
Notes: Product Risks
To determine
  The test techniques to be employed.
  The extent of testing to be carried out.
  Whether any non-testing activities could be employed to reduce risk (e.g. providing training to inexperienced designers).
Risk-based testing draws on the collective knowledge and insight of the project stakeholders to
determine the risks and the levels of testing required to address those risks.

## Slide 37: Test Management
Session coverage
  Test organization (K2)
  Test planning and estimation (K2)
  Test progress monitoring and control (K2)
  Configuration management (K2)
  Risk and testing (K2)
  Incident Management (K3)

## Slide 38: Incident management
Coding/Development
Build Release
Build
Acceptance
Test
Test Cycle
Exit
Criteria
Met
Entry Criteria
Test
complete
NO
YES
PASS
FAIL
Code Freeze
Incident logging, tracking, priortising
Notes: Can we change the color of the box which is not in flow?

## Slide 39: Incident management
  The discrepancies between actual and expected outcomes need to be logged as incidents
  Incidents should be tracked from discovery and classification to correction and confirmation of the solution
  To manage all incidents to completion, an organization should establish a process and rules for classification
Notes: Incident Logging:
Incidents may be raised during development, review, testing or use of a software product. They may be raised for issues in code or the working system, or in any type of documentation including development documents, test documents or user information such as “Help” or installation guides.
Note : any discrepancy between actual and expected results is known as an incident. An incident can be closed either by fixing the defect or by clarifying the query.

## Slide 40: Incident reports
Objectives:
  To provide feedback to developers and other parties about the problem to enable
    identification
    isolation
    correction as necessary
  To track quality of the system and progress of testing
  To provide ideas for test process improvement

## Slide 41: Incident reports details
  Date of issue
  Issuing organization
  Author
  Approvals
  Expected and actual results
  Date the incident was discovered
  Identification or configuration item of the software or system
  Software or system life cycle process in which the incident was observed
  Description of the anomaly to enable resolution
  Degree of impact on stakeholders interests
  Severity of the impact on the system
  Urgency/ priority to fix
Notes: Incident Logging:
Incidents may be raised during development, review, testing or use of a software product. They may be raised for issues in code or the working system, or in any type of documentation including development documents, test documents or user information such as “Help” or installation guides.
Expected and actual results.
Date the incident was discovered.
Identification or configuration item of the software or system.
Software or system life cycle process in which the incident was observed.
Description of the anomaly to enable resolution.
Degree of impact on stakeholders interests.
Severity of the impact on the system.
Urgency/priority to fix.

## Slide 42: Incident reports details contd..
  Status of the incident
  Conclusions/recommendations
  Global issues
  Change history
  The structure of an incident report is covered in the
  ‘Standard for Software Test Documentation’ (IEEE 829) and
  is called an anomaly report
Notes: Status of the incident (e.g. open, deferred, duplicate, waiting to be fixed, fixed awaiting confirmation test or closed).
Conclusions and recommendations.
Global issues, such as other areas that may be affected by a change resulting from the incident.
Change history, such as the sequence of actions taken by project team members with respect to the incident to isolate, repair and confirm it as fixed.
The structure of an incident report is covered in the ‘Standard for Software Test Documentation’ (IEEE 829) and is called an anomaly report.

## Slide 43: Severity of defect
  Severity tells us how bad the defect is
  E.g.
  Critical: The software crashes, hangs, or causes -- you to lose data. Level 1
  High: A major feature does not exist/not working. Level 2
  Medium: It's a bug that should be fixed.
  Level 3
  Low: Minor loss of function, and there's an easy work around. Level 4
  Enhancement: Request for new feature or enhancement.
  Level 5

## Slide 44: Priority of fixing the defect
Priority tells us how soon it is desired to fix the problem
E.g.
      Level 1 (High level – within a day or two)
      Level 2 (Medium Level – within a week or two)
      Level 3 (Low Level -- within 3 to 4 weeks)
Defects which are high on severity need not be high on priority and the vice versa
Notes: An an example on how a high severity defect need not be a high priority defect is as follows :
There could be a critical functionality missing in the software due to improper capture of requirements. It will be on a low priority for fixing if there is a work around available for it.